## Slide 2: Embedded Systems IAY0330 Project: Fishfeeder
Kätlin Lahtvee, Aivar Koodi
Sander Sinijärv, Martin Grosberg
Marek Aare

## Slide 3: Objective
Autonomous aquarium
  Temperature
  Light
  Feeding system
  Feed level
  Filter cleaning reminder
  Water level

## Slide 4: System Architecture

## Slide 5: Wiring overview for sensor MSP430

## Slide 6: Wiring overview for communication MSP430

## Slide 7: Data to server
Data to send to server
  Light sensor data
  Temperature sensor data
  Water level sensor data
  Feed level sensor data
  Filter cleaning necessity

## Slide 8: Component description
2 x TI MSP 430 launchpad
868MHz wireless connection shield
Light sensor
Feeding system (Auger)
Feed level sensors
Stepper motor + driver
Temperature sensor
Water level sensor

## Slide 9: Assignements finished
Light sensor is functional
Temperature sensor is functional
Water level sensor is functional
Feed level sensor is functional
Cleaning filter reminder is functional
UART connection between MSP430 boards established
RF connection between fishfeeder and server establised
Fishfeeder auger and casing built

## Slide 10: Final result

## Slide 11: Project Organisation
Building feeder system-Kätlin/Sander
  Attaching feeding system
  Implementing level sensor
  Building feedtank
  Programming motor
Implementing and programming lighting sensor- Sander
Implementing and programming temperature sensor- Aivar
Implementing and programming water level sensor- Martin
Implementing and programming feed level sensor- Sander
Integrating the codes in one- Marek/Aivar
Establis connection between MSP430- Marek/ Aivar
Establis connection to main server- Marek/Aivar

## Slide 12: Working Plan
S6 – hardware ordering
S7 – working out the system architecture
S8 – S14 – programming and building the device
S15 – working solution
S16 – final project presentation

## Slide 13: Cost calculation
Stepper motor+driver (Bought by team)
Feeder level sensor (Bought by team)
Aquarium (Provided by course)
Light sensor (Bought by team)
Temperature sensor (10 €)
Water level sensor (Provided by course)
TI launchpad (Provided by course)
Radio module (Provided by course)
Auger and casing materials (Bought by team)
Power supply 12V (Provided by course)
FINAL COST 10 €

## Slide 14: Thank you!