## Slide 2: Embedded Systems IAY0330 Project: Fishfeeder
Kätlin Lahtvee, Aivar Koodi
Sander Sinijärv, Martin Grosberg
Marek Aare

## Slide 3: Objective
Autonomous aquarium
  Temperature
  Light
  Feeding system
  Filter cleaning reminder
  Water level

## Slide 4: System Architecture
MSP430 #1
Power supply
Light sensor
Feed level sensor
Motor
RF communication shield
Temperature sensor
MSP430 #2
Server
Water level sensor

## Slide 5: Wiring diagram

## Slide 6: Data exchange with server
Data to send to server
  Light sensor data
  Temperature sensor data
  Water level sensor data
  Feed level sensor data
  Filter cleaning necessity
Data to receive from server
  Clock

## Slide 7: Component description
TI MSP 430 launchpad
868MHz wireless connection shield
Light sensor
Feeding system (Auger)
Feed level sensors
Stepper motor + driver
Temperature sensor
Water level sensor

## Slide 8: Assignements finished
Light sensor is functional
Temperature sensor is functional
Water level sensor is functional
UART connection between MSP430 boards established
Most of materials for fishfeeder gathered

## Slide 9: Issues
How to establish connection to server
How to write all functionalities in one code
How to 3D print needed components
How to provide power for sensors, motor and LEDs.

## Slide 10: Project Organisation
Building feeder system-Kätlin/Aivar
  Attaching feeding system
  Implementing level sensor
  Building feedtank
  Programming
Implementing and programming lighting sensor- Sander
Implementing and programming temperature sensor- Aivar
Implementing and programming water level sensor- Martin
Implementing and programming feed level sensor- Sander
Establis connection between MSP430- Marek
Establis connection to main server- Marek/Martin

## Slide 11: Working Plan
S6 – hardware ordering
S7 – working out the system architecture
S8 – S14 – programming and building the device
S15 – working solution
S16 – final project presentation

## Slide 12: Cost calculation
stepper motor + driver (Already bought)
Feeder level sensor (Already bought)
Aquarium (Provided by course)
Light sensor (Already bought)
Temperature sensor 10 €
Water level sensor (Provided by course)
TI launchpad (Provided by course)
Radio module (Provided by course)
3D printing service 10€
Power 12V supply 10€
FINAL COST 30 €

## Slide 13: Thank you!